|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| <<Simple Life>> 會議記錄 | | | | | | | | | | |
| 會議日期 | | 2015/06/07 | | | | | | | | |
| 時間 | | 19:30~22:00 | | | | | | | | |
| 地點 | | 新數205-3 | | | | | | | | |
| 主持人 | | 楊子權 | | | | | | | | |
| 紀錄者 | | 呂昶毅 | | | | | | | | |
| 目的 | | Week15\_Homework | | | | | | | | |
| 參與者 | | | | | | | | | | |
| 姓名 | | E-mail | | | | 角色 | | | 出席狀況 | |
| 楊子權 | | jobamei@hotmail.com | | | | 組員 | | | 出席 | |
| 許庭柯 | | R02522608@ntu.edu.tw | | | | 組員 | | | 出席 | |
| 許家維 | | r03522617@ntu.edu.tw | | | | 組長 | | | 出席 | |
| 呂昶毅 | | R03921053@ntu.edu.tw | | | | 組員 | | | 出席 | |
| 江建德 | | R03922057@ntu.edu.tw | | | | 組員 | | | 出席 | |
| 陳聿懷 | | b00504014@ntu.edu.tw | | | | 組員 | | | 出席 | |
| 陳俊甫 | | Justin81630@gmail.com | | | | 組員 | | | 出席 | |
| 會議議程 | | | | | | | | | | |
| 1. 會議名稱：Week15 Homework 2. 會議日期：2015/06/07 3. 會議討論議題：於下個欄位中 4. 問題討論： 5. 臨時動議： 6. 散會 | | | | | | | | | | |
| 會議討論議題 | | | | | | | | | | |
| Action Item後續處理項目 | | | | | | | | | | |
| 編號 | 處理動/ | | | 負責人員 | | | 處理期限 | 狀態 | | 備註 |
|  | 查詢提示燈泡如何供電 | | | 陳俊甫 | | | 0324 | **Closed** | |  |
|  | 查詢價格 | | | 陳聿懷 | | | 0330 | **Closed** | |  |
|  | RPi information | | | 楊子權 | | | 0415 | **Closed** | |  |
|  | Connection btw RPi and Arduino | | | 陳聿懷 | | | 0415 | **Closed** | |  |
|  | Port Forwarding | | | 呂昶毅、陳俊甫 | | | 0511 | **Closed** | |  |
|  | ESP8266 programming study | | | 陳聿懷 | | | 0518 | **Closed** | |  |
|  | Use WiFi as an AP on setting mode | | | 江建德 | | | 0518 | **Closed** | |  |
|  | Main controller as server and database | | | 楊子權、許家維 | | | 0518 | **Closed** | |  |
|  | Requirement & Architecture Refined | | | 陳俊甫、許庭柯 | | | 0520 | **Closed** | |  |
|  | Design app UI | | | 許家維 | | | 0527 | **Closed** | |  |
|  | Draw main controller class diagram | | | 陳俊甫 | | | 0601 | **Closed** | |  |
|  | Draw cloud server class diagram | | | 楊子權 | | | 0601 | **Closed** | |  |
|  | Draw cell phone class diagram | | | 江建德 | | | 0601 | **Closed** | |  |
|  | Android Studio Hello World | | | 許家維 | | | 0603 | **Closed** | |  |
|  | Raspberry pi develop environment | | | 呂昶毅 | | | 0603 | **Closed** | |  |
|  | Cloud server: Socket programming | | | 楊子權 | | | 0614 | **Ongoing** | |  |
|  | Main controller: socket programming | | | 陳俊甫、陳聿懷、呂昶毅 | | | 0614 | **Ongoing** | |  |
| 1. : | Cell phone: socket programming | | | 許家維、江建德、許庭柯 | | | 0614 | **Ongoing** | |  |
|  |  | | |  | | |  |  | |  |
| 下次會議 | | | | | | | | | | |
| 日期 | | | 時間 | | 地點 | | | | | |
| 6/9 | | | After class | | 德田110 | | | | | |